Projet ACL

I. Fonctionalities.

Sprint 1.0 :

_ this sprint works with order lines.
_ creation of a hero which move in 4 directions with the following keys (Z,Q,S,D).
_ creation of a empty world ; the hero can go outside the world.

=> Everything has been implemented.

Sprint 1.1 : (3 weeks)

_ this sprint works with a graphic interface.
_ creation of a map with tiles.
_ the world contains some walls.
_ the world contains an exit ; when the player reaches the exit, he win.
_ the hero can not go outside the world.
_ the hero can not move through walls.
_ creation of monsters.
_ when the hero is close enough to monsters, monsters goes towards the hero.
_ when a monster attack the hero, they instantly kill him.

=> Everything has been implemented.

Sprint 2 :

_Hero can attack the monster
_Several levels
_Life bar for every characters
_The Hero can picked up flask of life
_The hero can use flask of life when the player press a key

=> Everything has been implemented.

II. Diagram of classes.

Before Sprint 1 :

After Sprint 1 :

Before Sprint 2 :

After Sprint 2 :

Before Sprint 3 :

After Sprint 3 :

III. Distribution of work between membres.

Conception work :
To define what should be implemented, all members would come together to list the functionalities to be done for the next sprint.

Implementation work :
For each Sprint, we wrote on an Etherpad, the list of functionalities to implement.
Each member of the group, before to implement a functionnality, had to choose a functionality he wanted to implement ; he had to write his name next to this functionality ; then he had to implement it, and once this work done, he had to wrote “done” next to his name.
This method allows each member to work whenever he wants ; it also allows members to not implement the same functionality twice.

IV. Git.

https://github.com/heitzman5u/ACL2017_Tartiflotte.git